# Roadmap Concepts

- Connect Hub – A centralized database used to store global settings and installations for the notifications platform.

- Sender Objects – An object used to communicate with an application end user. As of today, the things could be SMS numbers, voice numbers, or email addresses.

- Sender Profile – A profile contains a combination of sender objects. This profile will represent who is sending the communication. Each profile can have one SMS number, one voice number, and an email address.

# Roadmap Releases

- Catalis rebrand

- Connect hub

- Messaging sending

- Registration Rework

- Newsletters

## Catalis Rebrand

Release Date: 11-2-2022

Status: Pending Release

Version: 2.0.0

Rebrand the Connect application to Catalis and Mass Notifications

## Connect Hub

Status: In Development

Version:  2.1.0.

### Objective

Provide a centralized database for Mass Notifications instances. This allows a single location to store account configurations like phone numbers, database references, email addresses, and SMS numbers. The first version will contain the connect accounts, SQL Server database reference, sender profiles, and sender logs.

- Implement a hub plan for development, QA, and production.

- Create a centralized database built on PostgreSQL.

- Define each client within the hub, providing a mapping from the PostgreSQL database to the centralized SQL Server.

- Provide a method to begin configuring sender profiles and validating contact points.

## Messing Sending

Status: Planning

Version: 2.2.0

### Objective

Creation of a send pattern that allows each sender object to send, log, and handle error messages.

- Define an interface for sender objects.

  - Send

  - Log

  - Handle Error

  - Handle Response

- Provide a pattern to convert clients from existing to new models. Once converted, new workflows will be activated for the client.

## Registration Rework

Status: Planning

Version: 2.3.0

### Objective

The current registration is built upon a poorly defined workflow. There are too many steps and fields, and the existing steps are not logically. A new registration process will be defined with the following objectives.

- Streamlined signup process with only an address defined as required.

- Mobile phone, voice phone, and address are all secondary items that can be attached.

  - A client can be configured for secondary attributes to be required. The more required items, the more complex the sign-up process.

## Newsletters

Status; Planning

Version 2.4.0

### Objective

- Templated newsletters where clients are only required to add the context.

- Sent newsletters will be stored online. The index can be access through the CMS.